Portfolio Redesign — Claude Code Prompt Pack

Sequenced prompts to take ross-crawford-portfolio.netlify.app from competent to client-ready. Work through them in order — each prompt builds on the last.

## How to use this document

Each section below contains one or more prompts to paste into Claude Code from your portfolio project directory. The prompts are written assuming Claude Code has access to your full project (HTML, CSS, JS, image assets).

A few ground rules to get the best results:

- Run prompts in the order given — later prompts assume changes from earlier ones.

- After each prompt, view the change in the browser before moving on. If something is off, push back and refine in the same Claude Code session rather than moving to the next prompt.

- Commit to Git between major sections. If a change goes wrong you want a clean rollback point.

- Anything Claude Code cannot do (taking screenshots, writing real client testimonials, hosting decisions) is in the Manual Tasks section at the end.

# Phase 1 — Foundation cleanup

Do this first. It clears out the technical debt that will fight you on every later change. Roughly 30 minutes.

## 1.1 — Audit and clean the existing CSS

Prompt

Audit portfolio.css for accumulated technical debt and clean it up without changing the visual output. Specifically:

1. Remove all commented-out CSS blocks (the old .resume-button block, the colour palette comment, etc.)

2. Identify and remove unused class selectors. Cross-reference against index.html — any selector with no matching class in the HTML should be removed. I know at least these are unused: .project-grid (the HTML uses .projects-grid), .project-btn, .text-link, .logo-badge, .commitment-stats, .contact-minimal, .resume-link

3. Find and merge duplicate selectors. There is at least one duplicate .skill-category:hover::before rule

4. Remove every !important flag and fix the cascade properly so the styles still apply

5. Group related rules together with clear comment headers (NAVBAR, HERO, PROJECTS, SKILLS, ABOUT, CONTACT, FOOTER, RESPONSIVE)

6. Consolidate the two .project-card transition declarations into one

After cleanup, open the page and confirm nothing looks visually different. Report any rules you were unsure about rather than deleting them.

## 1.2 — Add a CSS variables design system

Prompt

At the top of portfolio.css, add a :root block defining CSS custom properties for the entire design system. Then refactor the rest of the stylesheet to use these variables instead of hard-coded values. Use these tokens:

Colours:

--color-bg: #F8F5F0 (cream background)

--color-ink: #1E293B (primary text)

--color-ink-muted: #64748B (secondary text)

--color-ink-soft: #94A3B8 (tertiary text)

--color-accent: #C8A951 (replace the bright #FFD700 gold with a more refined editorial gold)

--color-surface: #FFFFFF (cards)

--color-border: rgba(30, 41, 59, 0.1)

--color-border-soft: rgba(30, 41, 59, 0.05)

Type scale:

--font-sans: 'Inter', system-ui, sans-serif

--font-display: 'Fraunces', 'Inter', serif (we will load this in Phase 2)

Spacing scale (use these for section padding, gaps, margins):

--space-xs: 0.5rem

--space-sm: 1rem

--space-md: 2rem

--space-lg: 4rem

--space-xl: 6rem

--space-xxl: 8rem

Other:

--radius-sm: 4px

--radius-md: 8px

--transition-default: 0.3s cubic-bezier(0.165, 0.84, 0.44, 1)

Replace #FFD700 references with var(--color-accent), #1E293B with var(--color-ink), etc. Also drop the navy #2c3e50 secondary button colour entirely — we will reskin .btn-small-secondary in a later phase. Confirm visually nothing has shifted except the gold becoming slightly warmer and less candy-coloured.

## 1.3 — Fix the JS reveal-on-scroll fallback

Prompt

The current scroll-reveal JS in index.html sets opacity:0 on every section via JavaScript before the IntersectionObserver fires. This means if JS fails or is blocked, the entire page is invisible.

Fix this by:

1. Removing the JS lines that set opacity:0 and transform on initial load

2. Adding a .js-loaded class to <html> at the very top of the script (document.documentElement.classList.add('js-loaded'))

3. In CSS, only apply the hidden initial state when html.js-loaded is present:

html.js-loaded section, html.js-loaded .project-card { opacity: 0; transform: translateY(30px); transition: all 0.8s cubic-bezier(0.2, 1, 0.3, 1); }

4. Also add a prefers-reduced-motion media query that immediately sets opacity:1 and transform:none for users with reduced motion enabled

This way: no JS = full content visible. Reduced motion = no animation. JS working = animation as before.

# Phase 2 — Visual identity tightening

This phase commits to one cohesive visual voice. The current site has 3-4 fighting design directions — we are picking the editorial one and deleting the rest.

## 2.1 — Add Fraunces serif for display typography

Prompt

Add the Fraunces variable font from Google Fonts to index.html, alongside the existing Inter import. Fraunces is what we will use for hero name and section titles to give the site editorial weight.

Update the existing Google Fonts <link> in <head> to also load Fraunces:

- Weights: 300, 400, 600, 900

- Italic: yes

- Optical sizing: opsz axis enabled (Fraunces uses it well)

Then in portfolio.css:

1. Update --font-display to use Fraunces

2. Apply font-family: var(--font-display) to .hero-name and .section-title

3. Change .hero-name font-weight from 200 to 300 (Fraunces 200 is too thin)

4. Add font-optical-sizing: auto on .hero-name

5. Adjust .hero-name letter-spacing — Fraunces does not need -4px; use -2px at large sizes, -1px on mobile

6. Adjust .section-title to use Fraunces at a larger size (2rem instead of 1.5rem), drop the heavy uppercase + 0.5em letter-spacing because Fraunces does not need it. Keep the 6px left border accent.

The result should feel more like a magazine masthead and less like a Tailwind template.

## 2.2 — Replace the spaced-letter hero tagline

Prompt

The current hero tagline (the WEB DEVELOPER & DIGITAL SPECIALIST line built from individual <span> letters with justify-content:space-between) is clever but it competes with the name and breaks at intermediate widths.

Replace it with a calmer metadata line. New structure inside .hero-top-left, immediately under .hero-name:

<p class="hero-meta">

<span>Wellington, NZ</span>

<span class="dot">·</span>

<span>Web Developer &amp; Designer</span>

<span class="dot">·</span>

<span class="status">Available for projects</span>

</p>

Style .hero-meta:

- font-family: var(--font-sans)

- font-size: clamp(0.85rem, 1.2vw, 1rem)

- letter-spacing: 0.05em (subtle, not aggressive)

- text-transform: none (lowercase reads more confident than uppercase here)

- color: var(--color-ink-muted)

- margin-top: 1.5rem

- display: flex with gap: 0.75rem and flex-wrap: wrap so it wraps gracefully on narrow screens

.hero-meta .dot { color: var(--color-accent); } so the gold appears as separators rather than a single isolated dot.

.hero-meta .status { color: var(--color-ink); font-weight: 500; } to give the availability the most visual weight — that is the line that drives client enquiries.

Delete the entire old .hero-tagline rule block, the .gold-dot rule, and all the individual <span> letters in the HTML.

## 2.3 — Rewrite the hero card copy

Prompt

Replace the .minimal-growth-card content. The current copy ("I design and build websites and digital tools that solve real human needs") is generic — the site's strongest differentiator is buried in the About section.

New content for .minimal-growth-card:

<p class="hero-lead">A developer with a psychology background and three years in mental health and disability support.</p>

<p class="hero-sub">I build websites and digital tools for people who have been underserved by software — small businesses, healthcare practitioners, and people whose brains do not fit the default flow.</p>

<div class="hero-actions">

<a href="#projects" class="btn-primary">See the work</a>

<a href="mailto:ross.hunter.crawford@gmail.com" class="btn-text">Or get in touch →</a>

</div>

Add styles:

- .hero-lead: font-size 1.25rem, color var(--color-ink), font-weight 500, line-height 1.4, margin-bottom 1rem

- .hero-sub: font-size 1rem, color var(--color-ink-muted), line-height 1.7, margin-bottom 2rem

- .hero-actions: display flex, gap 2rem, align-items center, flex-wrap wrap

- .btn-text: text-decoration none, color var(--color-ink), font-weight 600, font-size 0.9rem, border-bottom 1px solid var(--color-accent), padding-bottom 4px, transition var(--transition-default). On hover: padding-left 6px, border-bottom-color var(--color-ink)

Keep the top border on .minimal-growth-card.

## 2.4 — Reskin the navy secondary button

Prompt

The .btn-small-secondary currently uses #2c3e50 navy which appears nowhere else on the site. Reskin it to fit the editorial palette.

New .btn-small-secondary styling:

- background: transparent

- color: var(--color-ink-muted)

- border: 1px solid var(--color-border)

- All other properties (padding, letter-spacing, font-size, text-transform) stay the same as .btn-small-primary so the two buttons feel like a primary/ghost pair

On hover:

- color: var(--color-ink)

- border-color: var(--color-ink)

- background stays transparent

This makes secondary buttons read as quieter alternatives to the primary button, instead of competing with their own visual identity.

# Phase 3 — Information architecture

This phase reorders sections and restructures the projects grid so a client immediately understands what they are looking at.

## 3.1 — Reorder sections

Prompt

Reorder the sections in index.html and update the navbar to match. New order:

1. Hero (#home) — unchanged

2. About (#about) — moved up. The "psychology degree + dev" framing is the strongest content on the site and should appear immediately after the hero, not buried at the bottom.

3. Projects (#projects)

4. Skills (#skills)

5. Contact (#contact)

Update the .navbar-headers <ul> to reflect this order: About, Projects, Skills, Contact.

Move the entire <section id="about"> block to immediately after </section> for the hero.

No content changes in this prompt — just the order.

## 3.2 — Split projects into "Selected client work" and "Other projects"

Prompt

The current projects grid mixes real client work (Drama Geeks, Sensoma) with academic group projects (Onewhero) and Figma explorations (ZenFit). A client cannot tell at a glance what is shipped client work versus coursework. This is a credibility problem.

Restructure the projects section into two tiered groups:

<section id="projects" class="projects-section">

<div class="container">

<h2 class="section-title">Selected client work</h2>

<p class="section-description">Live websites built for real businesses.</p>

<div class="projects-grid projects-grid--featured">

<!-- Drama Geeks card -->

<!-- Sensoma card -->

</div>

<h2 class="section-title section-title--secondary">Other projects</h2>

<p class="section-description">Personal builds, design exploration, and academic work.</p>

<div class="projects-grid projects-grid--secondary">

<!-- ZenFit card -->

<!-- Onewhero card -->

<!-- (room for Runway and ADHD app — added in next prompt) -->

</div>

</div>

</section>

Style adjustments:

- .projects-grid--featured: keep the existing full-width side-by-side layout for has-image cards

- .projects-grid--secondary: 3-column grid on desktop (grid-template-columns: repeat(3, 1fr); gap: 2rem). Cards stack image on top, content below — smaller scale than featured cards

- .section-title--secondary: same style as .section-title but with margin-top: 6rem to clearly separate the two tiers

- For cards inside .projects-grid--secondary, override .project-card.has-image to NOT span full width and NOT use side-by-side layout. They should be standard vertical cards.

The visual message: "These are live for real clients. Below are things I have also built."

## 3.3 — Add Runway/Vale and the ADHD app to projects

Prompt

Add two new project cards in the .projects-grid--secondary section. These are my most developed personal projects and are missing from the current portfolio entirely.

Card: Runway / Vale (Habit and Recovery Tracker)

- Description: A Flutter habit and recovery tracker designed for people working through addiction and behaviour change. Built with a full design system, SQLite local persistence, and patterns drawn from three years of frontline support work — scaffolded goals, low-friction check-ins, and progress framing that does not punish slips.

- Tags: Flutter, Dart, SQLite, Design Systems

- Links: GitHub button → https://github.com/izanagi-dev/addiction-tracker

- Image placeholder: <img src="runway-img.png" alt="Runway app screenshots"> (I will add the image manually)

Card: Focus (ADHD Task Manager)

- Description: A task manager built around how ADHD brains actually plan — a NOW / SOON / LATER bucket system instead of due dates, with Firestore sync. Built to address gaps I kept hitting in mainstream productivity apps.

- Tags: Flutter, Firebase, Riverpod

- Links: GitHub button → https://github.com/izanagi-dev/adhd_app

- Image placeholder: <img src="focus-img.png" alt="Focus app screenshots">

Use the same .project-card.has-image structure as the existing cards but they will render in the smaller secondary grid layout from the previous prompt. Make sure each has the .real-world-context block omitted (those are for cards where it adds genuine context — keep ZenFit's).

## 3.4 — Sharpen the project descriptions

Prompt

The existing project descriptions read like feature lists. Rewrite them to follow a "Problem → Approach → Outcome" mental model, even when implicit. Each card should make clear: who was it for, what was the problem, what did I do.

Drama Geeks — replace the current description with:

"A children's performing arts school in South Shields needed a website that felt warm and trustworthy to parents — not corporate and not cluttered. Full redesign and build in HTML, CSS and JavaScript, with class pages, show listings, fees, and a booking flow structured around how parents actually decide."

Sensoma — replace with:

"A holistic massage practice where the audience is often anxious or in physical discomfort. The brief was calm over complexity. I built a quiet, accessible site that gets first-time clients from landing to booking with as little cognitive load as possible."

ZenFit — replace with:

"Mobile and desktop fitness app design applying behavioural psychology to habit formation. Scaffolded goal-setting, progressive disclosure, and feedback loops drawn from how I built support plans at NZCL — meet people where they are, then scale up."

Onewhero — replace with:

"Team build of a visitor management system for a heritage park, supporting multiple stakeholder roles. I led the backend in C# and PostgreSQL, designing the data model and API layer that the frontend team consumed."

Runway — already written in prompt 3.3.

Focus — already written in prompt 3.3.

Keep the existing tag and link structure. Do not introduce new sections or labels.

# Phase 4 — High-impact additions

These are the things that move you from "decent portfolio" to "I want to hire this person." Pick at least the case study one — it is the single biggest credibility lift.

## 4.1 — Build a case study page for Drama Geeks

Prompt

Create a new file: case-study-drama-geeks.html

This is a single dedicated case study page. Structure:

1. Header (reuse navbar from index.html, but replace "Home" logo link with one that goes back to index.html#projects)

2. Hero block:

- Eyebrow text: "Client case study"

- H1: "Drama Geeks"

- Subtitle: "Performing arts school, South Shields UK"

- One-line outcome: "Full redesign and rebuild — from a tired multi-page site to a warm, trust-building presence that converts parents into bookings."

- "View live site" button → https://drama-geeks-v2.netlify.app/

3. Project meta strip (3 columns):

- Role: Designer & Developer

- Stack: HTML, CSS, JavaScript, Netlify

- Year: 2025

4. "The brief" section — 2-3 paragraphs explaining what Charlotte (the client) needed and what was wrong with the existing site. Use these notes:

- Existing site felt corporate and cold; the school is warm and personal

- Information was scattered — parents could not easily find class schedules, fees, or how to book

- Brand needed to feel inviting to families, especially first-time visitors

- Mobile experience needed to be the priority since most parents browse on phones

5. "My approach" section — 3-4 short paragraphs on:

- Brand and tone work — diagonal hero composition, Fraunces/Poppins type pairing, cream/ink/blue/yellow palette

- Information architecture — restructuring around how parents actually decide ("Can my kid try a class? What does it cost? When and where?")

- Conversion flow — making the booking and contact paths frictionless

- Mobile-first build

6. "Selected screens" — placeholder for 3-4 images. Use <img src="case-studies/drama-geeks-1.png" alt="..."> etc. I will drop the actual screenshots in later.

7. "Outcome" section — short paragraph noting the site went live in 2025, replaced the old presence entirely, and is now the primary public face of the school. (Do not invent metrics.)

8. Closing CTA — "Working on something similar? → ross.hunter.crawford@gmail.com"

Style this page using the same portfolio.css plus a new file case-study.css for case-study-specific layout (eyebrow text, meta strip, two-column section layouts). Use the same design system variables.

Update the Drama Geeks card on index.html to add a "Read case study" link alongside "View Live Site", linking to this new page.

## 4.2 — Add Open Graph and Twitter Card meta tags

Prompt

Add proper social sharing metadata to <head> of index.html (and the case study page from 4.1). When this URL is shared in Slack, iMessage, LinkedIn, or Twitter, the preview should look intentional.

Add to <head>:

<!-- Primary Meta -->

<meta name="description" content="Ross Crawford — web developer and digital specialist in Wellington, New Zealand. I build websites and digital tools for small businesses, healthcare practitioners, and people underserved by software.">

<meta name="author" content="Ross Crawford">

<!-- Open Graph -->

<meta property="og:type" content="website">

<meta property="og:url" content="https://ross-crawford-portfolio.netlify.app/">

<meta property="og:title" content="Ross Crawford — Web Developer & Digital Specialist">

<meta property="og:description" content="Developer with a psychology background. I build websites and digital tools for small businesses, healthcare practitioners, and people underserved by software.">

<meta property="og:image" content="https://ross-crawford-portfolio.netlify.app/og-image.png">

<meta property="og:image:width" content="1200">

<meta property="og:image:height" content="630">

<!-- Twitter -->

<meta name="twitter:card" content="summary_large_image">

<meta name="twitter:title" content="Ross Crawford — Web Developer & Digital Specialist">

<meta name="twitter:description" content="Developer with a psychology background. Building tools for people underserved by software.">

<meta name="twitter:image" content="https://ross-crawford-portfolio.netlify.app/og-image.png">

<!-- Canonical -->

<link rel="canonical" href="https://ross-crawford-portfolio.netlify.app/">

I will create the og-image.png separately (1200x630, listed in manual tasks).

## 4.3 — Add a testimonial component

Prompt

Add a testimonial section between Projects and Skills (or inline within the Drama Geeks case study page if I prefer it there — your call, but build the component reusably).

HTML:

<section class="testimonial-section">

<div class="container narrow-container">

<blockquote class="testimonial">

<p class="testimonial-quote">"[Quote text from client.]"</p>

<footer class="testimonial-attr">

<span class="testimonial-name">Charlotte [Surname]</span>

<span class="testimonial-role">Drama Geeks, South Shields</span>

</footer>

</blockquote>

</div>

</section>

CSS:

- .testimonial-section: padding 6rem 0, background var(--color-bg)

- .testimonial: border-left: 4px solid var(--color-accent), padding-left: 2rem, max-width: 700px, margin: 0 auto

- .testimonial-quote: font-family var(--font-display), font-size 1.5rem, line-height 1.4, color var(--color-ink), font-weight 400, font-style italic, margin-bottom 1.5rem

- .testimonial-attr: display block, font-size 0.85rem, color var(--color-ink-muted), letter-spacing 0.05em, text-transform uppercase

- .testimonial-name: font-weight 600, color var(--color-ink), display block

- .testimonial-role: display block, margin-top 0.25rem

Use placeholder text "[Awaiting client testimonial]" for now — I will swap in the real quote once Charlotte sends one. Comment in the HTML noting this is a placeholder.

## 4.4 — Sharpen the contact section

Prompt

The current contact section is two centred items with too much whitespace and no real call to action. Rewrite it to drive enquiries.

Replace the .contact-grid contents with:

<div class="contact-content">

<p class="contact-availability">Currently available for small to medium web projects from December 2026.</p>

<p class="contact-pitch">If you are a small business, healthcare practitioner, or community organisation that needs a website that actually works for the people using it — I would like to hear from you.</p>

<div class="contact-actions">

<a href="mailto:ross.hunter.crawford@gmail.com" class="btn-primary">Email me</a>

<a href="./RC_CV_2026.pdf" download="Ross_Crawford_CV.pdf" class="btn-text">Download CV (PDF) →</a>

</div>

<div class="contact-secondary">

<a href="https://github.com/izanagi-dev" target="_blank" rel="noopener">GitHub</a>

<span class="dot">·</span>

<a href="https://www.linkedin.com/in/[your-linkedin-slug]" target="_blank" rel="noopener">LinkedIn</a>

<span class="dot">·</span>

<span>Wellington, New Zealand</span>

</div>

</div>

CSS:

- .contact-content: max-width 700px, margin 0 auto, text-align left

- .contact-availability: font-family var(--font-display), font-size 1.5rem, color var(--color-ink), line-height 1.4, margin-bottom 1.5rem

- .contact-pitch: font-size 1.1rem, color var(--color-ink-muted), line-height 1.7, margin-bottom 2.5rem

- .contact-actions: display flex, gap 2rem, align-items center, flex-wrap wrap, margin-bottom 3rem

- .contact-secondary: font-size 0.9rem, color var(--color-ink-muted), display flex, gap 0.75rem, flex-wrap wrap

- .contact-secondary a: color inherit, text-decoration underline, text-underline-offset 4px

- .contact-secondary .dot: color var(--color-accent)

Note: I will swap "December 2026" with my real availability date and add my actual LinkedIn slug.

Also fix the existing CV download attribute — currently download="Ross_Crawford_CV" with no extension. Update to download="Ross_Crawford_CV.pdf".

# Phase 5 — Polish

Final pass. Small things that signal care.

## 5.1 — Reduce-motion respect throughout

Prompt

Audit the entire stylesheet and add a comprehensive prefers-reduced-motion media query at the bottom of portfolio.css that disables all non-essential motion for users who request it:

@media (prefers-reduced-motion: reduce) {

*, *::before, *::after {

animation-duration: 0.01ms !important;

animation-iteration-count: 1 !important;

transition-duration: 0.01ms !important;

scroll-behavior: auto !important;

}

.project-card:hover { transform: none; }

.project-card.has-image:hover .project-image img { transform: none; }

.skill-category:hover { transform: none; }

.about-text:hover { transform: none; }

}

Also confirm that the JS scroll-reveal logic from Phase 1 already respects this (the prefers-reduced-motion media query in CSS should override it, but verify by setting "Reduce motion" on in OS settings and reloading the page).

## 5.2 — Add a 404 page

Prompt

Create 404.html in the project root. Match the portfolio's editorial style — do not use a generic "404 Not Found" template.

Structure:

- Same navbar as index.html

- A centred section with:

- Large display number "404" in Fraunces, ~10rem, light weight, in --color-accent

- H1: "This page does not exist."

- Paragraph: "Either the link was wrong, or the page has moved. Either way, here is the way back."

- btn-primary linking to index.html → "Back to home"

- Footer

For Netlify hosting, this will be served automatically when a route is not found. If hosting elsewhere, I will configure the redirect manually.

## 5.3 — Accessibility pass

Prompt

Run an accessibility audit on index.html and the case study page and fix issues found. Specifically:

1. All images have meaningful alt text — no "Website Screenshot" generics. Each alt should describe what is in the image (e.g. "Drama Geeks homepage showing class listings and yellow CTA button").

2. Heading hierarchy — confirm there is exactly one <h1> per page and headings descend logically (no h2 → h4 jumps).

3. All interactive elements are keyboard accessible. Test the mobile menu toggle with Tab and Enter — confirm it opens and closes via keyboard alone.

4. Focus states — add visible :focus-visible styles for all links and buttons:

:focus-visible { outline: 2px solid var(--color-accent); outline-offset: 3px; border-radius: 2px; }

5. Confirm colour contrast for all text. The --color-ink-soft (#94A3B8) on cream (#F8F5F0) is borderline — if it is used for actual content text rather than decorative tertiary labels, bump it to a darker value. Run the relevant pairs through a contrast checker (WCAG AA = 4.5:1 for body text).

6. Add aria-label to the mobile menu toggle that updates based on state ("Open menu" vs "Close menu") via the JS.

7. The .navbar should have role="navigation" or be a <nav> (it already is — confirm).

Report each fix with the rationale.

## 5.4 — Performance pass

Prompt

Optimise loading performance:

1. Add width and height attributes to every <img> tag to prevent layout shift. Match the actual image dimensions.

2. Add loading="lazy" to all images that are below the fold (everything except the hero, if there were one — currently none).

3. Add decoding="async" to all <img> tags.

4. The Google Fonts <link> tags should use display=swap (already in the URL via &display=swap — confirm both Inter and Fraunces have this).

5. Audit the existing image files in the project (sensoma-img.png, dramageeks-img.png, zenfit-img.png, onewhero-img.png). Report their file sizes. Anything over 200KB should be flagged for me to recompress manually.

6. Add <link rel="preload" as="image" href="dramageeks-img.png"> for the most prominent above-fold image (the first project card image).

Report what was changed and any image files that need manual compression.

# Manual tasks (Claude Code cannot do these)

These need you. Do them in parallel with the Claude Code prompts above where possible.

### 1. Take fresh screenshots of project sites

What: Capture clean, current screenshots of dramageeks-v2.netlify.app, sensoma.co.nz, the Onewhero VMS site, and your two Flutter apps (Runway and Focus).

Why: The current images may be stale, and you need consistent crops for the projects grid. The cards look amateurish if image dimensions and styles vary.

How: Use a viewport size of 1440x900 in Chrome devtools. For websites, capture the homepage hero — top 800–1000px. Use a tool like CleanShot X (Mac) or ShareX (Windows) — or Chrome devtools "Capture full size screenshot." For the Flutter apps, take 2–3 phone-sized screenshots from your Pixel 8a and composite them on a soft cream background (matching --color-bg) using Figma or a quick Photoshop mock. Aim for landscape ~1600x900 final.

### 2. Create the Open Graph image (og-image.png)

What: A 1200x630 PNG that shows up as the link preview when your portfolio is shared.

Why: Without it, social previews show a broken-looking generic card. With it, you look intentional.

How: Quickest path — open Figma, make a 1200x630 frame with the cream background, set "Ross Crawford" in Fraunces ~140px on the left, "Web Developer & Digital Specialist" below in Inter ~48px, and a small accent dot or line in the gold colour. Export as PNG. Save to project root as og-image.png. Test the result with metatags.io or opengraph.xyz before deploying.

### 3. Get a real testimonial from Charlotte (Drama Geeks)

What: A 2-3 sentence quote you can use on the portfolio and case study page.

Why: One real client testimonial outweighs the entire skills section for trust-building. It is the single most persuasive thing you can add.

How: Email or message Charlotte. Frame it as: "I am updating my portfolio to share the Drama Geeks project and I would love to include a short quote from you about what working together was like. Two or three sentences is plenty — happy to draft something for you to edit if that is easier?" Offering to draft it doubles your hit rate. If she gives a "yes, please draft," send: "Working with Ross was [X]. He understood [Y] and the result has been [Z] for our school." with placeholders she can adjust.

Repeat for Lisa Foster (Sensoma) if you have an active relationship there.

### 4. Refresh your CV PDF

What: Replace RC_CV_2026.pdf with the latest version that matches the portfolio narrative.

Why: The download link is one of two CTAs in the contact section. If a client downloads it and the CV contradicts or undersells what is on the site, you have lost them.

How: Confirm the CV leads with the same positioning the portfolio does — psychology + dev + support work as a unified story, not three separate sections. Make sure the projects listed match. Save as Ross_Crawford_CV_2026.pdf to the project root and update the link in the contact section if you change the filename.

### 5. Set your real availability date

What: In the contact section, replace the placeholder "December 2026" with your actual next availability.

Why: Specific availability builds trust. "Currently available" without a date sounds either desperate or vague.

How: Pick a real date — when does your current diploma workload ease, when does your NZCL contract allow capacity, etc. If you genuinely have capacity now, say "Currently taking on small projects" without a date. If booked out, say "Booking new projects from [month]". Update this every 2-3 months.

### 6. Add your LinkedIn

What: Replace the placeholder LinkedIn URL in the contact section with your real one.

Why: Clients (especially in healthcare and small business) routinely check LinkedIn before replying to a developer. No LinkedIn link looks like you are hiding something.

How: If your LinkedIn is current and reflects the portfolio narrative, link it. If not, spend an hour bringing it in line first — same headline, same About summary tone, same project list as the portfolio. Then link it.

### 7. Decide on hosting and domain

What: Move from ross-crawford-portfolio.netlify.app to a real domain (rosscrawford.dev, rosscrawford.co.nz, or similar).

Why: A .netlify.app subdomain reads as "this is a draft" or "this is hobby work" to clients. A custom domain is a small cost that materially changes how seriously the site is taken.

How: Buy the domain via Cloudflare or Porkbun (cheapest, best registrar UX). In Netlify, add the domain under Domain Management and follow their DNS instructions. .dev costs about NZD $25/year, .co.nz about NZD $30/year. Pick whichever feels right — .co.nz signals NZ market focus, .dev signals developer professional. You can do both and redirect one to the other.

### 8. Test on real devices

What: Open the finished site on your Pixel 8a, on a friend's iPhone, and on a tablet if you can borrow one. Click everything. Read the copy on each.

Why: Browser devtools mobile mode lies. Real devices catch real issues — touch target sizes, scroll behaviour quirks, font rendering differences, mobile Safari weirdness.

How: Specifically check: (a) the mobile menu opens and closes cleanly, (b) all CTA buttons are tappable without precision, (c) the hero name does not overflow at any width, (d) text is readable in sunlight (cream backgrounds can be a problem), (e) the case study page reads well at phone width — long-form content is where mobile breaks first.

### 9. Get one outside read

What: Send the staging URL to one person who is not a developer and ask: "If you needed a website built and landed here, would you email this person?" Then ask "What is unclear?"

Why: You are too close to it. A non-developer sees what a client sees. The instinct to defend your choices when they push back is the one to override.

How: Pick someone in your target client demographic if possible — a small business owner, a healthcare practitioner, a community org coordinator. Not another developer. Not someone too kind to be honest. Take their feedback seriously even when it stings.

## Suggested order of attack

If you only have a day, do this:

- Phase 1 (foundation cleanup) — 30 minutes

- Phase 2.3 (rewrite hero copy) — 15 minutes

- Phase 3.1 + 3.2 + 3.3 (reorder, split projects, add Runway/Focus) — 1 hour

- Phase 4.4 (sharpen contact) — 30 minutes

- Manual tasks 1, 4, 5, 6 (screenshots, CV, availability, LinkedIn) — 1-2 hours

That alone is dramatically more convincing than what you have now. Phases 2.1–2.2, 4.1, 4.3, and 5 are second-pass polish — important but not blocking a first client viewing.

Good luck. Send me the staging URL once you have run a few of these — happy to do a second pass review.